WE_OWE

New Trello User Stories

US-16 through US-23  |  Sprint 5

Presentation-ready backlog covering recurring payments, shopping conversion, receipt review, reminders, international preferences, privacy, and production operations.

Prepared 21 July 2026

# Backlog overview

Eight additional stories extend WE_OWE from core expense splitting into a complete student budgeting and collaboration product.

| ID | Story | Priority | Points | Risk |
| --- | --- | --- | --- | --- |
| US-16 | Confirm Recurring Bills | Must Have | 5 | High |
| US-17 | Shopping List to Expense | Should Have | 5 | Medium |
| US-18 | Receipt Review and Correction | Must Have | 8 | High |
| US-19 | Automatic Payment Reminder Worker | Must Have | 5 | High |
| US-20 | Currency and Timezone Preferences | Must Have | 8 | High |
| US-21 | Notification Preferences | Should Have | 3 | Medium |
| US-22 | Account Export and Deletion | Must Have | 8 | High |
| US-23 | Production Security and Operations | Must Have | 8 | High |

US-16  |  Confirm Recurring Bills

Priority: Must Have    Sprint: Sprint 5    Story points: 5    Complexity: High

As a student, I want recurring bills to act as monthly templates that I confirm after payment, so that reports contain real payments rather than assumed historical spending.

## Acceptance checklist

- Create recurring monthly bill templates

- Mark bills paid or unpaid for a selected month

- Store the actual payment date

- Count only confirmed payments in reports

- Preserve templates for future months

- Avoid generating fake historical payments

- Test monthly isolation and totals

Trello card title: US-16 | Confirm Recurring Bills [High]

US-17  |  Shopping List to Expense

Priority: Should Have    Sprint: Sprint 5    Story points: 5    Complexity: Medium

As a group member, I want to convert purchased shopping-list items into a group expense, so that I do not enter the same purchase twice.

## Acceptance checklist

- Add optional prices to shopping items

- Mark items as purchased

- Identify items ready for conversion

- Create one expense from selected items

- Divide the expense among group members

- Preserve who purchased each item

- Prevent duplicate expense creation

- Release shopping items if their generated expense is deleted

- Test totals and group isolation

Trello card title: US-17 | Shopping List to Expense [Medium]

US-18  |  Receipt Review and Correction

Priority: Must Have    Sprint: Sprint 5    Story points: 8    Complexity: High

As a student uploading a receipt, I want to review and correct extracted products, quantities, and prices, so that OCR mistakes do not create incorrect expenses.

## Acceptance checklist

- Extract product names

- Extract quantities

- Extract unit prices and line totals

- Support German decimal commas

- Correct OCR errors using the printed line total

- Show extracted products as an editable checklist

- Allow products to be assigned to group members

- Recalculate totals immediately after editing

- Validate values on the server

- Store the corrected receipt information

- Test multi-quantity receipt lines

Trello card title: US-18 | Receipt Review and Correction [High]

US-19  |  Automatic Payment Reminder Worker

Priority: Must Have    Sprint: Sprint 5    Story points: 5    Complexity: High

As a group member, I want scheduled payment reminders to be processed automatically, so that emails are delivered without opening the reminder page.

## Acceptance checklist

- Create a separate reminder worker

- Check regularly for due reminders

- Send reminders through configured SMTP

- Include the amount, group, and payment link

- Respect notification preferences

- Cancel reminders when a balance is settled

- Track sent, failed, cancelled, and skipped reminders

- Document local and production worker commands

Trello card title: US-19 | Automatic Payment Reminder Worker [High]

US-20  |  Currency and Timezone Preferences

Priority: Must Have    Sprint: Sprint 5    Story points: 8    Complexity: High

As an international student, I want to select my preferred currency and timezone, so that financial information and reminders use familiar local formats.

## Acceptance checklist

- Support EUR, USD, INR, and GBP

- Support German, Indian, US, and UTC timezones

- Provide a currency selector when creating the first group expense

- Use the selected currency for live payment previews

- Use it for split calculations and receipt totals

- Lock the group currency after financial activity begins

- Store currency on every financial record

- Use the account preference only for new records

- Keep existing records in their original currency

- Never combine different currencies in one report total

- Store reminder times in UTC

- Display reminder times in the user's timezone

Trello card title: US-20 | Currency and Timezone Preferences [High]

US-21  |  Notification Preferences

Priority: Should Have    Sprint: Sprint 5    Story points: 3    Complexity: Medium

As a user, I want to control payment-reminder emails, so that I receive only the notifications I want.

## Acceptance checklist

- Enable or disable immediate reminder emails

- Enable or disable scheduled reminder emails

- Allow preferences to be changed at any time

- Check recipient preferences before sending

- Explain when an email was skipped

- Preserve reminder history

- Test enabled and disabled delivery paths

Trello card title: US-21 | Notification Preferences [Medium]

US-22  |  Account Export and Deletion

Priority: Must Have    Sprint: Sprint 5    Story points: 8    Complexity: High

As a user, I want to export or delete my account data, so that I retain control over my personal information.

## Acceptance checklist

- Export profile information as JSON

- Export budgets and personal expenses

- Export groups and shared expenses

- Export reminders and settlements

- Require authentication for data export

- Require the current password before deletion

- Delete private financial information

- Delete groups owned only by the user

- Anonymize shared history required by other members

- Prevent deleted accounts from logging in

- Test export and deletion access control

Trello card title: US-22 | Account Export and Deletion [High]

US-23  |  Production Security and Operations

Priority: Must Have    Sprint: Sprint 5    Story points: 8    Complexity: High

As a project owner, I want secure deployment and recovery controls, so that WE_OWE can run safely outside the development environment.

## Acceptance checklist

- Add a production WSGI entry point

- Run the website and reminder worker separately

- Enable secure HTTPS-only cookies

- Add security response headers

- Rate-limit repeated login failures

- Add a database backup command

- Document database restoration

- Support PostgreSQL deployment

- Document SMTP configuration

- Protect the secret key and credentials

- Keep .env out of Git

- Test production configuration

Trello card title: US-23 | Production Security and Operations [High]